# OwnerPilot Constitutional Program

Completion status and outstanding work — as of 2026-07-26

# Executive summary

Weighting each track below by rough scope of remaining effort gives an overall program completion estimate of approximately 40%. This is a judgment call, not a precise measurement — the constitutional program has no single fixed end-state, so the number should be read as directional: roughly two-fifths of the total scoped work is done, with the largest remaining blocks being the BTRM-001 nine-component intelligence build and the eight not-yet-started product capabilities (ECAPs).

The governance substrate itself (Track 1: foundation, and most of Track 2: assurance) is essentially finished and closed. Everything still in motion sits in application-layer work — building actual intelligence components (BTRM-001), actual product capabilities (ECAPs), and reconciling the research pipeline (RP-001..007) into ratified architecture.

# Completion by track

| Track | % complete | Status |
| --- | --- | --- |
| 1. Constitutional OS Foundation | 100% | Complete & closed (EA-000, MAP-001, STD-003, CBS-001, EA-010, CIX-001, metadata retrofit) |
| 2. Governance & Assurance (CA-001 + P1 security) | ~93% | CA-001 ratified; 3 of 4 P1 findings fully closed; CD-001 dedicated table deferred (non-blocking) |
| 3. Capability Registry & Product Build (12 ECAPs) | 33% | Registry/EA-100 ratified; Wave 1 delivered (4 of 12 ECAPs); Waves 2-3 not started |
| 4. BTRM-001 Behavioral Trust Model (9 components) | 22% | Ratified; ENR-001 + BAE-001 shipped dark; 7 of 9 components remaining |
| 5. RP Research/Vision Pipeline (RP-001..007) | ~12% | All 7 captured; 1 of ~4 known conflicts reconciled (RQS-OCM-001); 0 RPs individually ratified |
| 6. Deferred models & infra (EA-012, TM-001, CM-001, P5.5, CK-001, EA-011, CD-001, ESL-005) | 0% | Intentionally held/sequenced per Founder priority order — not started |

# What has been written and shipped

## 1. Constitutional OS foundation — complete

- EA-000 (meta-architecture), MAP-001 (canonical architecture mapping), STD-003 (metadata schema), CBS-001 (build/validation system), EA-010 (Knowledge Library) — ratified, Foundation set closed per ADR-010/ADR-011.

- CIX-001 generated indexes (constitution/index/*.json, 15 files), full metadata retrofit across all artifacts, STD-002 artifact lifecycle standard, Constitutional Recovery Kit.

## 2. Governance & assurance

- CA-001 Constitutional Auditor — ratified, delivered entirely by extension of the existing schema (no parallel registries).

- P1 security evidence: 9 deterministic SEC-* checks green vs production. Finding D (leaked-password protection) remediated and verified. Finding A (exposed-schema confirmation) closed. Findings B/C (pg_net placement, append-only walls) ratified as compliant-with-observation.

- Audit automation design complete (three tiers: deterministic / AI-assisted-advisory / human-only) — not yet deployed.

## 3. Capability Registry & Product Build Program

- REG-CAP-001 (Capability Registry) and EA-100 (OwnerPilot Enterprise Architecture) — ratified. 21 capabilities registered by metadata extension of the live constitution.capabilities table.

- Wave 1 delivered through the full 10-stage PROC-100 pipeline: ECAP-001 AI Assistant, ECAP-002 Document Generation, ECAP-003 Serve & Track, ECAP-010 Evidence Management. All security-reviewed against production evidence, released.

## 4. BTRM-001 — Behavioral Trust and Resolution Model

- Ratified (ADR-013) as the full nine-component build (ENR-001, BAE-001, TM-001, CM-001, ICOA-001, RIE-001, OCM-001, CS-001, POL-001).

- Stage 0 foundation shipped: kill-switch flags, full data model, mandatory explainability envelope, runtime safeguards (no personality labeling, no protected-characteristic use, human-review gating).

- Stage 1 (ENR-001, evidence normalization/reconstruction) shipped, dark by default.

- Stage 2 (BAE-001, behavioral analysis engine) shipped, dark by default. 80 tests passing across lib/btrm/, full-repo typecheck clean.

- RQS-OCM-001 numeric-scoring conflict — raised twice (RPT-012, RPT-013), formally reconciled and ratified (RPT-014, ADR-015); BTRM-001 amended to v1.1 with section 3.7.1.

## 5. RP research/vision pipeline

- RP family adopted (ADR-014) as an explicitly non-constitutional capture mechanism with its own graduation pipeline.

- RP-001 Decision Intelligence, RP-002 Decision Calibration, RP-003 Portfolio Memory, RP-004 Negotiation Intelligence — captured.

- RP-005 Adaptive Decision Intelligence + RPT-012 impact assessment — captured.

- RP-006 Executive Decision Intelligence Platform + RPT-013 impact assessment + DOC-003 section 15 addendum — captured.

- RP-007 Tenant Behavioral Intelligence Engine (TBIE) / Case Evolution Engine (CEE) + RPT-015 impact assessment — captured (v0.2, engineering-ready).

## 6. Knowledge distribution

- Google Drive knowledge library structure built and populated; Notion Constitutional Index database built and live-synced for every artifact created this program, including RP-007/RPT-015 as of today.

# What remains outstanding

## Immediate next (in priority order per STATUS.md)

- BTRM-001 Stage 3 — TM-001 + CM-001 real implementation (wiring already-Proposed specs into BTRM-001, reused not redesigned), consuming BAE-001's output.

- BTRM-001 Stages 4-7 — ICOA-001, RIE-001, OCM-001 + CS-001, POL-001, each its own flag-gated, dark, reviewable PR.

- RP-007 (TBIE/CEE): Architecture Draft scoping the data models as extensions of ENR-001/BAE-001 rather than a parallel schema (open engineering decision, candidate ADR already identified).

## Research pipeline reconciliation (not yet done)

- RP-001..004 — overlap-check against BTRM-001/TM-001/CM-001 not yet performed for any of the four.

- RP-006 — OPOS/OPIL vs. EA-012 naming collision still open; EDIC data-sourcing/privacy/IP question still open.

- RP-007 — Case Evolution Engine has no existing architectural owner; needs its own Architecture Draft distinct from TBIE.

## Product build — not started

- 8 of 12 modeled ECAPs remain undelivered: RiskPath, Property Intelligence, Pricing Intelligence, Compliance Guidance, Workflow Automation, Communication, Reporting, Customer Portal.

## Deferred / held models and infrastructure

- EA-012 Constitutional Intelligence Layer — Proposed, architecture not begun.

- IMR-001 Intelligence Model Registry — Proposed, not built.

- TM-001 Trust Model and CM-001 Confidence Model — Proposed as standalone artifacts (reused inside BTRM-001, but not yet ratified independently).

- P5.5 Constitutional Knowledge Graph, CK-001 Query Engine — Proposed, not designed.

- EA-011 provider governance, CD-001 draft — Proposed only.

- ESL-005 (Monte Carlo) — architecture accepted, resume held behind the unrelated FF-3 production-flip window.

## Minor open items

- STATUS.md's older generated-stats comment block still reads "70 artifacts" in one location; live count is 72 (cosmetic drift, not a functional issue).

- Two small stray Google Drive docs from this session (an accidental empty placeholder and the prior dated STATUS mirror) are ready for manual deletion — Drive sync has no update-in-place or delete tool.

- The "Vertical Slice 001" status report pasted into this session (branch, GitHub 403 write, implementation freeze) does not correspond to anything in the repository or anything performed this session — source still unverified.

Methodology note: the overall percentage is a weighted judgment call across six tracks of very different size and maturity, not a measurement against a fixed project plan. Treat it as directional context for prioritization, not a precise metric.